PFC DIGITAL HUB

FINAL PRODUCTION IMPLEMENTATION TO-DO CHECKLIST

Checklist triển khai dành cho Cursor / Engineering / QA / DevOps
Baseline: SRS v3.0 Production + các Strategic Decisions đã được chốt

| Thuộc tính | Giá trị |
| --- | --- |
| Sản phẩm | PFC Digital Hub |
| Định vị | Public Community & Personal Growth Platform cho người trẻ |
| Core | Personal Finance; PFC Community là lớp kết nối |
| Triển khai | Production-first, không có MVP; rollout theo production releases |
| Payment | Production payment ngay từ launch; VNPAY primary; payment abstraction |
| Data input Finance | Manual + CSV/statement import; bank/open-banking để phase sau |
| Community | PFC Community → Club/Group → Team; Open + Private |
| Event | Shared Event Engine, không thuộc riêng Community Hub |
| Education | Personal Finance + Personal Development; free/paid; quiz/test; certificate/badge |
| Opportunity | Internal Apply + External Apply; tiered verification |
| AI | Financial Insights, budgeting explanations, education assistant, calculations, coaching; không investment advice |
| Baseline scale | 100,000 registered members; 10,000 concurrent sessions |
| Launch quality bar | Security, payment, monitoring, backup, audit, compliance, rollback, observability |

# 1. Cách sử dụng checklist này với Cursor

• Không triển khai theo kiểu 'code từng màn hình'. Phải đi từ foundation → domain → cross-module → payment/compliance → QA → production.

• Mỗi checkbox chỉ được đánh dấu hoàn thành khi có code/config + test + evidence phù hợp. Không đánh dấu chỉ vì UI đã hiển thị.

• Không tự suy diễn các điểm SRS còn TBD. Tạo ADR/Decision item và chốt trước khi khóa implementation.

• Mọi API phải có contract, validation, authorization, error model, logging và test.

• Mọi entity có lifecycle phải có state transition rules; không cho phép update trạng thái tùy ý từ client.

• Mọi dữ liệu tài chính, payment, payout, seller/provider verification và quyền nhạy cảm phải có access-control server-side và audit.

• Mọi flow có retry/callback/webhook phải idempotent.

• Mọi production release phải đi qua Dev → Test/QA → Staging/UAT → Production, có rollback và post-release verification.

• Ưu tiên shared services/domain contracts để tránh cross-module coupling; mỗi module có ownership rõ.

# 2. Quy tắc Definition of Done cho Cursor

☐ DOD-001 — Requirement có ID, acceptance criteria và traceability tới design/test.

☐ DOD-002 — Implementation có unit/integration/API/UI tests phù hợp.

☐ DOD-003 — Critical authorization/security tests pass.

☐ DOD-004 — Không còn blocker/critical defect; high defect phải được xử lý hoặc có formal acceptance.

☐ DOD-005 — Database migration có backward/rollback strategy phù hợp.

☐ DOD-006 — API/documentation và environment configuration được cập nhật.

☐ DOD-007 — Logs, metrics, audit events và alerting đã được cấu hình cho production-critical flow.

☐ DOD-008 — Backup/restore, rollback và incident runbook đã được kiểm chứng.

☐ DOD-009 — UAT/business sign-off hoàn tất với release cần sign-off.

☐ DOD-010 — Production verification checklist pass sau deployment.

# 3. Decision / TBD Gate trước khi code sâu

| ID | Quyết định cần khóa | Output bắt buộc | Owner |
| --- | --- | --- | --- |
| DEC-01 | Tech stack / repo structure / monorepo hay polyrepo | ADR + architecture diagram | Tech Lead |
| DEC-02 | REST vs GraphQL; API versioning | API standard + OpenAPI/contract | Tech Lead |
| DEC-03 | Cloud/hosting/CDN/object storage/database/search | Infrastructure ADR | Tech/DevOps |
| DEC-04 | Auth provider / email verification / password policy / session | Identity design | Tech/Security |
| DEC-05 | Notification providers: email + push | Provider decision + fallback | Product/Tech |
| DEC-06 | Maps/geolocation provider | Map integration decision | Product/Tech |
| DEC-07 | Video/file storage/CDN | Media architecture | Tech |
| DEC-08 | Analytics/event tracking platform | Event taxonomy + data contract | Product/Data |
| DEC-09 | Seller/provider verification tiers and evidence | Verification policy + decision table | Product/Legal |
| DEC-10 | Marketplace fee/commission/refund/cancellation/tax/invoice policy | Commercial + legal rules | Finance/Legal |
| DEC-11 | VNPAY merchant onboarding, callback/webhook and reconciliation rules | Payment integration spec | Finance/Tech |
| DEC-12 | Privacy notice, consent, retention, deletion/correction/export, incident process | Privacy/compliance baseline | Legal/Security |
| DEC-13 | Exact accessibility target and SLA | NFR baseline | Product/QA |
| DEC-14 | Production capacity test model | Load model + acceptance targets | Tech/QA |
| DEC-15 | AI provider/model, data policy, prompt/output guardrails | AI safety/design spec | Product/Tech/Legal |

# 4. Implementation Checklist

Tổng cộng 563 implementation tasks, chia theo domain/foundation. Cursor nên xử lý tuần tự theo dependency; không bỏ qua QA/DevOps/compliance chỉ vì feature đã chạy trên local.

## A. PRODUCT / REQUIREMENTS BASELINE

10 tasks

☐ 001 — Create a single machine-readable requirements registry for FR/NFR/BR/DEC/UC IDs.

☐ 002 — Tag every requirement with source, priority, owner, dependency, risk, acceptance criteria and test reference.

☐ 003 — Build the complete Requirements Traceability Matrix: business objective → requirement → design → implementation → test → release.

☐ 004 — Freeze the production launch scope according to SRS v3.0 final strategic baseline.

☐ 005 — Create a change-control rule: any scope change gets requirement ID, impact analysis and approval.

☐ 006 — Document the North Star: Weekly Active Value-Actives.

☐ 007 — Document launch KPIs: activation, WAU/MAU, finance adoption, learning completion, Learning→Practice, project participation, opportunity Save/Apply, community participation, D30/D90, trust/safety and transaction success.

☐ 008 — Create product glossary: Member, PFC Member, Premium, Project, Opportunity, Seller, Provider, Club, Group, Team, Event, Listing, Order, Payment, Payout, Content, Learning Progress.

☐ 009 — Map the seven-step member journey: Learn → Manage → Share/Save → Practice → Create Value → Opportunity → Contribute.

☐ 010 — Create a dependency map between all six hubs and Platform Core.

## B. REPOSITORY / ENGINEERING FOUNDATION

28 tasks

☐ 011 — Create production repository structure and branch strategy.

☐ 012 — Create CODEOWNERS/module ownership rules.

☐ 013 — Create local development setup with one-command bootstrap.

☐ 014 — Create environment configuration for dev/test/staging/prod.

☐ 015 — Create secrets management; prohibit secrets in source code.

☐ 016 — Create CI pipeline: lint → typecheck → unit tests → build → security checks.

☐ 017 — Create CD pipeline with approval gates for staging and production.

☐ 018 — Create database migration framework and migration rollback policy.

☐ 019 — Create seed/reference-data framework for roles, permissions, categories, statuses and system configuration.

☐ 020 — Create API error envelope and error-code taxonomy.

☐ 021 — Create request validation and serialization standards.

☐ 022 — Create API authentication middleware.

☐ 023 — Create server-side authorization middleware.

☐ 024 — Create object-level authorization utilities.

☐ 025 — Create idempotency utility for critical write operations.

☐ 026 — Create audit-event utility.

☐ 027 — Create structured logging utility.

☐ 028 — Create correlation/request ID propagation.

☐ 029 — Create feature/config flag mechanism.

☐ 030 — Create background job/queue infrastructure.

☐ 031 — Create scheduled-job framework.

☐ 032 — Create file/object storage abstraction.

☐ 033 — Create email provider abstraction.

☐ 034 — Create push notification abstraction.

☐ 035 — Create payment-provider abstraction.

☐ 036 — Create search abstraction.

☐ 037 — Create analytics event abstraction.

☐ 038 — Create health/readiness/liveness endpoints.

## C. IDENTITY, MEMBER PROFILE & RBAC

24 tasks

☐ 039 — Implement registration.

☐ 040 — Implement login/logout.

☐ 041 — Implement password reset/recovery.

☐ 042 — Implement email verification if selected by auth policy.

☐ 043 — Implement session/token lifecycle and revocation.

☐ 044 — Implement account status handling.

☐ 045 — Implement Member Profile as the single shared identity.

☐ 046 — Implement profile edit/view with privacy controls.

☐ 047 — Implement member status lifecycle.

☐ 048 — Implement Free User → PFC Member → Premium Member membership model.

☐ 049 — Implement role model.

☐ 050 — Implement permission model.

☐ 051 — Implement module/action permissions: view/create/edit/delete/approve/manage where applicable.

☐ 052 — Implement scoped permissions for platform/module/object ownership.

☐ 053 — Implement admin role management.

☐ 054 — Implement Super Admin sensitive permission controls.

☐ 055 — Implement Moderator/Reviewer permissions.

☐ 056 — Implement Support role with restricted issue/log access.

☐ 057 — Implement server-side authorization for every protected endpoint.

☐ 058 — Implement UI permission-aware navigation without relying on UI as security.

☐ 059 — Implement audit logs for role/permission changes.

☐ 060 — Implement tests for horizontal privilege escalation.

☐ 061 — Implement tests for vertical privilege escalation.

☐ 062 — Implement account deletion/deactivation flow according to approved policy.

## D. PERSONAL FINANCE ZONE

47 tasks

☐ 063 — Create Transaction domain model.

☐ 064 — Implement income transaction creation.

☐ 065 — Implement expense transaction creation.

☐ 066 — Implement transaction edit according to immutable/audit policy.

☐ 067 — Implement transaction deletion/void policy without destroying audit history.

☐ 068 — Implement transaction categories and category management.

☐ 069 — Implement transaction date/amount/type/note validation.

☐ 070 — Implement transaction history list.

☐ 071 — Implement transaction detail.

☐ 072 — Implement filtering by time/category/type.

☐ 073 — Implement pagination/sorting.

☐ 074 — Implement budget domain.

☐ 075 — Implement budget creation by period/category.

☐ 076 — Implement budget vs actual calculation.

☐ 077 — Implement variance calculation.

☐ 078 — Implement budget status.

☐ 079 — Implement saving goal domain.

☐ 080 — Implement saving goal target/current/deadline.

☐ 081 — Implement saving goal contribution tracking.

☐ 082 — Implement saving challenge domain and lifecycle.

☐ 083 — Implement challenge progress.

☐ 084 — Implement financial dashboard.

☐ 085 — Implement income/expense/saving/budget summary metrics.

☐ 086 — Implement time/category analytics.

☐ 087 — Implement report generation.

☐ 088 — Implement CSV import.

☐ 089 — Implement statement-import validation and preview.

☐ 090 — Implement duplicate detection for imported transactions.

☐ 091 — Implement import error report and partial-failure handling.

☐ 092 — Implement import idempotency.

☐ 093 — Implement export to CSV.

☐ 094 — Implement export to XLSX.

☐ 095 — Implement financial report export to PDF.

☐ 096 — Ensure exports enforce owner/authorized-role access control.

☐ 097 — Implement finance audit trail for sensitive actions.

☐ 098 — Implement financial data classification metadata.

☐ 099 — Implement 'Ngon – Bổ – Rẻ' location entity.

☐ 100 — Implement location category.

☐ 101 — Implement location coordinates/address fields.

☐ 102 — Implement location create/edit/submit moderation flow.

☐ 103 — Implement location review/rating.

☐ 104 — Implement location report/moderation.

☐ 105 — Implement list view.

☐ 106 — Implement map view.

☐ 107 — Implement filters by category/price/location.

☐ 108 — Implement smart tags as a non-AI taxonomy/tagging foundation.

☐ 109 — Write finance calculation tests, import/export tests and access-control tests.

## E. EDUCATION HUB

32 tasks

☐ 110 — Create Education taxonomy limited to Personal Finance and Personal Development.

☐ 111 — Create content model and metadata.

☐ 112 — Implement content authoring.

☐ 113 — Implement Draft → Submitted → Approved → Published → Archived/Rejected lifecycle.

☐ 114 — Implement short-video content type.

☐ 115 — Implement video playback.

☐ 116 — Track video viewed/progress state.

☐ 117 — Implement document/eBook/template content.

☐ 118 — Implement protected file access and download authorization.

☐ 119 — Implement free vs paid content access rules.

☐ 120 — Implement course structure where required.

☐ 121 — Implement enrollment.

☐ 122 — Implement learning progress.

☐ 123 — Implement progress aggregation by content/course/module.

☐ 124 — Create Question Bank.

☐ 125 — Implement question metadata: topic/difficulty/etc.

☐ 126 — Implement Quiz/Test.

☐ 127 — Implement attempt creation.

☐ 128 — Implement answer submission.

☐ 129 — Implement scoring.

☐ 130 — Implement result/complete state.

☐ 131 — Prevent unauthorized access to answer keys.

☐ 132 — Implement certificate/badge eligibility rules.

☐ 133 — Implement certificate/badge issuance records.

☐ 134 — Implement Education forum: thread/reply.

☐ 135 — Implement like/follow/bookmark if included in release.

☐ 136 — Implement forum moderation/report.

☐ 137 — Implement content moderation tools.

☐ 138 — Implement admin content management.

☐ 139 — Implement learning analytics events.

☐ 140 — Implement Learning → Practice links to project/challenge/activity where business rules allow.

☐ 141 — Test free/paid access, progress integrity, quiz scoring, moderation and permissions.

## F. PROJECT MARKETPLACE

27 tasks

☐ 142 — Create Project entity.

☐ 143 — Implement project/idea creation.

☐ 144 — Implement title/description/category validation.

☐ 145 — Implement project owner.

☐ 146 — Implement project lifecycle Draft → Submitted → Approved → Published/Active → Completed → Archived; Rejected where applicable.

☐ 147 — Implement project approval workflow.

☐ 148 — Implement rejection reason.

☐ 149 — Implement project public/private visibility policy.

☐ 150 — Implement collaborator search.

☐ 151 — Implement collaborator invitation.

☐ 152 — Implement collaboration request.

☐ 153 — Implement accept/decline flow.

☐ 154 — Implement project membership and role.

☐ 155 — Implement mentor search.

☐ 156 — Implement mentor invitation/request.

☐ 157 — Implement mentor relationship lifecycle.

☐ 158 — Implement project demo/artifact metadata.

☐ 159 — Implement file/link access control for demos.

☐ 160 — Implement feedback.

☐ 161 — Implement project rating.

☐ 162 — Implement project moderation.

☐ 163 — Implement project analytics: views/engagement/progress as defined.

☐ 164 — Implement controlled paid collaboration/project capability.

☐ 165 — Route paid project transactions through shared Marketplace payment foundation.

☐ 166 — Prevent Project Marketplace from becoming an unrestricted freelancer marketplace at launch.

☐ 167 — Implement project notification events.

☐ 168 — Test lifecycle, collaboration authorization, mentor relationships and paid-flow controls.

## G. MARKETPLACE / COMMERCE

51 tasks

☐ 169 — Create Seller profile/domain.

☐ 170 — Implement risk-based Seller verification.

☐ 171 — Implement Seller evidence/status lifecycle.

☐ 172 — Implement seller onboarding checklist.

☐ 173 — Create Listing abstraction.

☐ 174 — Implement physical Product listing.

☐ 175 — Implement Digital Product listing.

☐ 176 — Implement Service listing.

☐ 177 — Implement Course listing linked to Education where permitted.

☐ 178 — Implement Event/Ticket listing linkage to Shared Event Engine.

☐ 179 — Implement listing Draft → Pending → Published → Unpublished/Archived lifecycle.

☐ 180 — Implement price and currency VND.

☐ 181 — Implement inventory metadata for physical goods.

☐ 182 — Implement delivery metadata.

☐ 183 — Implement service scope/availability/quotation model.

☐ 184 — Implement catalog browse/search.

☐ 185 — Implement category/filter/sort.

☐ 186 — Implement Cart.

☐ 187 — Implement Cart Item.

☐ 188 — Implement quantity validation.

☐ 189 — Implement price snapshot at checkout/order creation.

☐ 190 — Implement checkout.

☐ 191 — Implement order creation.

☐ 192 — Implement order lifecycle.

☐ 193 — Implement cancellation/refund states according to approved policy.

☐ 194 — Implement order history.

☐ 195 — Implement seller order management.

☐ 196 — Implement buyer order view.

☐ 197 — Implement production payment.

☐ 198 — Implement payment abstraction.

☐ 199 — Integrate VNPAY primary gateway.

☐ 200 — Implement payment initiation.

☐ 201 — Implement payment callback/webhook handling.

☐ 202 — Implement callback signature/security verification.

☐ 203 — Implement payment idempotency.

☐ 204 — Implement duplicate callback protection.

☐ 205 — Implement payment status reconciliation.

☐ 206 — Implement Payment Initiated → Pending → Success/Failed/Cancelled/Refunded.

☐ 207 — Implement payout records.

☐ 208 — Implement gross/net/commission/refund/reconciliation fields.

☐ 209 — Implement payout status.

☐ 210 — Implement seller payout eligibility controls.

☐ 211 — Implement review/rating eligibility after qualifying transaction.

☐ 212 — Implement marketplace moderation/reporting.

☐ 213 — Implement fraud/abuse controls.

☐ 214 — Implement reconciliation report.

☐ 215 — Implement payment/order/audit logs.

☐ 216 — Implement buyer-facing payment failure/retry UX.

☐ 217 — Implement production payment monitoring and alerts.

☐ 218 — Complete VNPAY technical certification/onboarding before go-live.

☐ 219 — Complete end-to-end production payment verification before go-live.

## H. OPPORTUNITY HUB

26 tasks

☐ 220 — Create Opportunity entity.

☐ 221 — Implement Opportunity types: Internship, CTV/Part-time/Full-time, Competition, Scholarship.

☐ 222 — Implement provider profile.

☐ 223 — Implement provider risk-tier verification.

☐ 224 — Implement Verified Provider status.

☐ 225 — Implement Verified Opportunity status.

☐ 226 — Implement Trusted Partner status.

☐ 227 — Implement automated verification checks where approved.

☐ 228 — Implement reviewer sampling queue.

☐ 229 — Implement report/takedown workflow.

☐ 230 — Implement Opportunity Draft → Pending → Verified/Rejected → Expired lifecycle.

☐ 231 — Implement deadline.

☐ 232 — Implement expiry job.

☐ 233 — Implement browse/search/filter/sort.

☐ 234 — Implement Save.

☐ 235 — Implement Saved Opportunities list.

☐ 236 — Implement Internal Apply.

☐ 237 — Implement External Apply with outbound URL.

☐ 238 — Track external application even after redirect.

☐ 239 — Store application status/history.

☐ 240 — Implement deadline reminders.

☐ 241 — Implement reminder preferences.

☐ 242 — Implement notification deep links.

☐ 243 — Implement provider create/edit/submit/view-status permissions.

☐ 244 — Implement reviewer decision history and audit.

☐ 245 — Test verification tiers, expiry, save/apply and reminder flows.

## I. COMMUNITY HUB

36 tasks

☐ 246 — Create PFC Community root.

☐ 247 — Create Club/Group entity.

☐ 248 — Create Team entity.

☐ 249 — Implement Open Community access.

☐ 250 — Implement Private Club/Group.

☐ 251 — Implement private membership approval.

☐ 252 — Implement visibility/access policy.

☐ 253 — Implement owner/moderator permissions.

☐ 254 — Implement Club/Group membership lifecycle.

☐ 255 — Implement member role assignment.

☐ 256 — Implement member role effective dates where needed.

☐ 257 — Implement Club/Group member list.

☐ 258 — Implement activity/campaign entity.

☐ 259 — Implement activity owner.

☐ 260 — Implement participation tracking.

☐ 261 — Implement activity lifecycle.

☐ 262 — Implement task entity.

☐ 263 — Implement task creation.

☐ 264 — Implement task assignment.

☐ 265 — Implement priority.

☐ 266 — Implement deadline.

☐ 267 — Implement task status Backlog → To Do → In Progress → Review → Done/Cancelled.

☐ 268 — Implement checklist.

☐ 269 — Implement Kanban view.

☐ 270 — Implement Timeline view.

☐ 271 — Implement member task progress update.

☐ 272 — Implement leader review.

☐ 273 — Implement task reporting.

☐ 274 — Implement internal documents.

☐ 275 — Implement document access control.

☐ 276 — Implement internal reports with period and metrics.

☐ 277 — Ensure Event is not duplicated inside Community Hub.

☐ 278 — Link shared Event to Club/Group where authorized.

☐ 279 — Implement community moderation/reporting.

☐ 280 — Implement community notifications.

☐ 281 — Test private access, membership lifecycle, task permissions and object-level authorization.

## J. SHARED EVENT ENGINE

18 tasks

☐ 282 — Create shared Event entity independent of Community Hub.

☐ 283 — Implement event owner types: PFC, Club/Group, Project Owner, authorized Provider.

☐ 284 — Implement free event.

☐ 285 — Implement paid ticket.

☐ 286 — Implement event schedule/timezone handling.

☐ 287 — Implement venue/online metadata.

☐ 288 — Implement event status lifecycle.

☐ 289 — Implement event publishing/moderation.

☐ 290 — Implement event capacity if approved.

☐ 291 — Implement ticket/order linkage.

☐ 292 — Link paid tickets to Marketplace payment/order foundation.

☐ 293 — Link Event to Club/Group where authorized.

☐ 294 — Link Event to Project where authorized.

☐ 295 — Link Event to Seller/Provider where authorized.

☐ 296 — Implement attendee/ticket status if required.

☐ 297 — Implement event notifications/reminders.

☐ 298 — Ensure Event is searchable through shared search.

☐ 299 — Test ownership, access, ticket payment and cross-module linking.

## K. SEARCH / DISCOVERY / CROSS-MODULE

19 tasks

☐ 300 — Create full-text search foundation.

☐ 301 — Implement per-domain indexing.

☐ 302 — Implement category filtering.

☐ 303 — Implement filter combinations.

☐ 304 — Implement sorting.

☐ 305 — Implement relevance ranking.

☐ 306 — Implement trust ranking.

☐ 307 — Implement recency ranking.

☐ 308 — Ensure unpublished/rejected/private unauthorized objects are excluded.

☐ 309 — Implement search pagination.

☐ 310 — Implement search result authorization filtering.

☐ 311 — Implement shared object linking.

☐ 312 — Implement course → project link where allowed.

☐ 313 — Implement opportunity → member/application link.

☐ 314 — Implement event → club/project/marketplace link.

☐ 315 — Implement unified Member ID across all modules.

☐ 316 — Implement cross-module deep links.

☐ 317 — Implement analytics events for discovery/search.

☐ 318 — Keep AI personalization out of sensitive ranking decisions at launch.

## L. NOTIFICATION / COMMUNICATION

16 tasks

☐ 319 — Create Notification entity.

☐ 320 — Implement unread/read state.

☐ 321 — Implement deep link to source object.

☐ 322 — Implement in-app notification center.

☐ 323 — Implement email notification channel.

☐ 324 — Implement push notification channel.

☐ 325 — Implement notification preference settings.

☐ 326 — Implement transactional notification policy.

☐ 327 — Implement opportunity deadline reminder.

☐ 328 — Implement payment/order status notifications.

☐ 329 — Implement project collaboration notifications.

☐ 330 — Implement community/task notifications.

☐ 331 — Implement education progress notifications where appropriate.

☐ 332 — Implement retry/dead-letter handling for notification jobs.

☐ 333 — Prevent duplicate notifications for repeated events.

☐ 334 — Log notification delivery outcome.

## M. ADMIN / MODERATION / SUPPORT

18 tasks

☐ 335 — Create admin dashboard.

☐ 336 — Create user management.

☐ 337 — Create role/permission management.

☐ 338 — Create content moderation queue.

☐ 339 — Create project approval queue.

☐ 340 — Create opportunity verification queue.

☐ 341 — Create seller/provider verification queue.

☐ 342 — Create marketplace moderation queue.

☐ 343 — Create location review/moderation queue.

☐ 344 — Create forum/community moderation queue.

☐ 345 — Create reports/complaints queue.

☐ 346 — Implement approve/reject/request-changes actions.

☐ 347 — Require reason for sensitive rejection/takedown actions.

☐ 348 — Create audit-log viewer with permission restrictions.

☐ 349 — Create support ticket/issue workflow if selected.

☐ 350 — Create operational dashboards for payment/order/jobs/errors.

☐ 351 — Create configuration management UI or secure admin configuration path.

☐ 352 — Ensure admin actions themselves are audited.

## N. DATA GOVERNANCE / PRIVACY / LEGAL

19 tasks

☐ 353 — Perform formal data inventory across all entities.

☐ 354 — Classify public/internal/confidential/sensitive data.

☐ 355 — Map data owner and processor/controller responsibilities as applicable.

☐ 356 — Define retention policy by entity/data class.

☐ 357 — Define privacy notice and consent/notice flows.

☐ 358 — Define communication consent/preferences.

☐ 359 — Implement access/correction workflow where required.

☐ 360 — Implement data export workflow.

☐ 361 — Implement deletion/deactivation workflow consistent with retention/legal obligations.

☐ 362 — Protect financial data at rest and in transit.

☐ 363 — Protect secrets and credentials.

☐ 364 — Implement least-privilege access.

☐ 365 — Implement sensitive-action audit trail.

☐ 366 — Implement breach/incident detection and escalation workflow.

☐ 367 — Document data flows to payment provider, email/push, storage, analytics and any AI provider.

☐ 368 — Complete legal review for marketplace/payment/digital goods/courses/events/sellers.

☐ 369 — Complete legal review for personal data processing and financial data handling.

☐ 370 — Complete Legal/Compliance sign-off before production.

☐ 371 — Keep evidence of approvals and policy versions.

## O. SECURITY ENGINEERING

26 tasks

☐ 372 — Threat-model authentication.

☐ 373 — Threat-model RBAC/object authorization.

☐ 374 — Threat-model financial data.

☐ 375 — Threat-model marketplace/payment.

☐ 376 — Threat-model file uploads/downloads.

☐ 377 — Threat-model user-generated content.

☐ 378 — Threat-model external URLs/opportunity redirects.

☐ 379 — Implement rate limiting for authentication.

☐ 380 — Implement rate limiting for public APIs.

☐ 381 — Implement abuse protection for user-generated content.

☐ 382 — Implement input validation/sanitization.

☐ 383 — Implement output encoding where needed.

☐ 384 — Secure file upload validation.

☐ 385 — Prevent path traversal and unsafe file access.

☐ 386 — Protect webhook endpoints.

☐ 387 — Verify payment webhook authenticity.

☐ 388 — Protect against replay attacks where applicable.

☐ 389 — Implement CSRF protection where applicable.

☐ 390 — Implement secure headers.

☐ 391 — Implement dependency vulnerability scanning.

☐ 392 — Implement SAST.

☐ 393 — Implement secret scanning.

☐ 394 — Implement container/image scanning if containers are used.

☐ 395 — Run authorization penetration tests.

☐ 396 — Run API security tests.

☐ 397 — Run production configuration security review.

## P. PERFORMANCE / SCALE / RELIABILITY

21 tasks

☐ 398 — Create capacity model for 100,000 registered members.

☐ 399 — Create concurrency model for 10,000 concurrent sessions.

☐ 400 — Define transaction/member, content, projects, listings, orders, applications and storage assumptions.

☐ 401 — Load-test authentication.

☐ 402 — Load-test search.

☐ 403 — Load-test dashboard.

☐ 404 — Load-test content browsing.

☐ 405 — Load-test marketplace browse/cart/checkout.

☐ 406 — Load-test opportunity listing/search.

☐ 407 — Load-test critical writes.

☐ 408 — Validate target p95 normal read ≤ 2s where applicable.

☐ 409 — Validate target p95 critical write ≤ 3s excluding external provider latency where applicable.

☐ 410 — Validate search p95 ≤ 2s under baseline load.

☐ 411 — Validate dashboard p95 ≤ 3s or use async/precomputed metrics.

☐ 412 — Load-test notification jobs.

☐ 413 — Load-test background jobs.

☐ 414 — Test payment retry/idempotency under concurrency.

☐ 415 — Test database connection/resource limits.

☐ 416 — Test cache behavior if used.

☐ 417 — Test horizontal scaling behavior if architecture uses it.

☐ 418 — Document bottlenecks and remediation before go-live.

## Q. OBSERVABILITY / BACKUP / DR / OPERATIONS

22 tasks

☐ 419 — Implement centralized application logs.

☐ 420 — Implement infrastructure logs.

☐ 421 — Implement metrics.

☐ 422 — Implement distributed tracing/correlation where appropriate.

☐ 423 — Create dashboards for API, DB, queue, search, payment and error rates.

☐ 424 — Create alerts for payment failures.

☐ 425 — Create alerts for authentication anomalies.

☐ 426 — Create alerts for job failures.

☐ 427 — Create alerts for latency/error-rate thresholds.

☐ 428 — Create alerts for database/storage capacity.

☐ 429 — Implement backup schedule.

☐ 430 — Test database restore.

☐ 431 — Test file/object restore.

☐ 432 — Define RPO/RTO according to approved criticality.

☐ 433 — Create disaster recovery procedure.

☐ 434 — Create rollback procedure.

☐ 435 — Create deployment runbook.

☐ 436 — Create payment incident runbook.

☐ 437 — Create data incident/breach runbook.

☐ 438 — Create moderation incident runbook.

☐ 439 — Create support escalation matrix.

☐ 440 — Create production verification checklist.

## R. TESTING / QA / UAT

33 tasks

☐ 441 — Create test strategy mapped to SRS.

☐ 442 — Create test case registry keyed to FR/NFR/BR/UC.

☐ 443 — Create unit test coverage for core domain logic.

☐ 444 — Create API contract tests.

☐ 445 — Create integration tests for Auth/RBAC.

☐ 446 — Create integration tests for Payment/VNPAY.

☐ 447 — Create integration tests for Notification.

☐ 448 — Create integration tests for Maps if used.

☐ 449 — Create integration tests for Storage/CDN.

☐ 450 — Create cross-module integration tests.

☐ 451 — Create functional tests for Personal Finance.

☐ 452 — Create functional tests for Education.

☐ 453 — Create functional tests for Project Marketplace.

☐ 454 — Create functional tests for Marketplace.

☐ 455 — Create functional tests for Opportunity Hub.

☐ 456 — Create functional tests for Community Hub.

☐ 457 — Create functional tests for Shared Event.

☐ 458 — Create moderation tests.

☐ 459 — Create object-level authorization tests.

☐ 460 — Create security regression suite.

☐ 461 — Create usability tests for onboarding.

☐ 462 — Create usability tests for finance journey.

☐ 463 — Create usability tests for learning journey.

☐ 464 — Create usability tests for checkout/payment.

☐ 465 — Create usability tests for opportunity apply.

☐ 466 — Create usability tests for club task flow.

☐ 467 — Create performance/load tests.

☐ 468 — Create reliability/recovery tests.

☐ 469 — Create regression suite for shared entities.

☐ 470 — Create UAT scenarios mapped to business outcomes.

☐ 471 — Define defect severity and release gates.

☐ 472 — Resolve critical defects before production.

☐ 473 — Record formal acceptance for any deferred non-critical defect.

## S. AI — BOUNDED PRODUCTION SCOPE

19 tasks

☐ 474 — Define AI use cases explicitly: Financial Insights, budgeting explanations, education assistant, calculations and coaching.

☐ 475 — Explicitly prohibit personalized investment recommendations.

☐ 476 — Explicitly prohibit securities buy/sell instructions.

☐ 477 — Explicitly prohibit regulated financial advice.

☐ 478 — Define AI disclaimer UX.

☐ 479 — Define human escalation path for sensitive content.

☐ 480 — Define allowed financial calculations and deterministic calculation service.

☐ 481 — Separate deterministic financial calculations from generative explanation.

☐ 482 — Define data minimization for AI prompts.

☐ 483 — Define whether financial transaction data can be sent to AI provider; require Legal/Security approval.

☐ 484 — Implement prompt/input guardrails.

☐ 485 — Implement output safety checks.

☐ 486 — Implement logging/audit policy for AI interactions.

☐ 487 — Implement source/context display where appropriate.

☐ 488 — Implement refusal behavior for prohibited advice.

☐ 489 — Create evaluation dataset for finance/education responses.

☐ 490 — Create hallucination/accuracy tests.

☐ 491 — Create privacy/security tests.

☐ 492 — Do not use AI to make sensitive ranking/verification/payment decisions at launch.

## T. ANALYTICS / KPI / DATA

21 tasks

☐ 493 — Create event taxonomy.

☐ 494 — Version analytics event schemas.

☐ 495 — Track registration.

☐ 496 — Track activation.

☐ 497 — Track WAU/MAU.

☐ 498 — Track finance adoption.

☐ 499 — Track budget usage.

☐ 500 — Track saving goal/challenge usage.

☐ 501 — Track learning start/completion.

☐ 502 — Track Learning → Practice conversion.

☐ 503 — Track project participation.

☐ 504 — Track opportunity Save/Apply.

☐ 505 — Track external application click-through.

☐ 506 — Track community participation.

☐ 507 — Track transaction success rate.

☐ 508 — Track trust/safety events.

☐ 509 — Track D30 retention.

☐ 510 — Track D90 retention.

☐ 511 — Build product KPI dashboard.

☐ 512 — Build operational KPI dashboard.

☐ 513 — Ensure analytics events do not leak sensitive financial data unnecessarily.

## U. DEPLOYMENT / PRODUCTION GO-LIVE

31 tasks

☐ 514 — Prepare Dev environment.

☐ 515 — Prepare Test/QA environment.

☐ 516 — Prepare Staging/UAT environment.

☐ 517 — Prepare Production environment.

☐ 518 — Verify production secrets/configuration.

☐ 519 — Run database migration dry-run.

☐ 520 — Run data migration/conversion if legacy data exists.

☐ 521 — Validate data reconciliation if migrated.

☐ 522 — Complete VNPAY production onboarding/certification.

☐ 523 — Complete production payment test.

☐ 524 — Complete legal/compliance sign-off.

☐ 525 — Complete security sign-off.

☐ 526 — Complete backup/restore test.

☐ 527 — Complete rollback rehearsal.

☐ 528 — Complete load/performance sign-off.

☐ 529 — Complete monitoring/alerting sign-off.

☐ 530 — Complete UAT sign-off.

☐ 531 — Prepare release notes.

☐ 532 — Prepare user/admin/seller/club leader training materials.

☐ 533 — Prepare support channel and escalation contacts.

☐ 534 — Deploy using versioned release.

☐ 535 — Run smoke tests immediately after deployment.

☐ 536 — Run production payment verification.

☐ 537 — Run auth/RBAC verification.

☐ 538 — Run finance read/write verification with safe test data.

☐ 539 — Run marketplace browse/checkout verification.

☐ 540 — Run opportunity Save/Apply verification.

☐ 541 — Run community/task verification.

☐ 542 — Run notification verification.

☐ 543 — Monitor errors/latency/payment for defined hypercare window.

☐ 544 — Record go-live evidence and final sign-off.

## V. POST-GO-LIVE / RELEASE MANAGEMENT

19 tasks

☐ 545 — Monitor launch KPIs daily during hypercare.

☐ 546 — Monitor payment success/failure/reconciliation.

☐ 547 — Monitor security and abuse signals.

☐ 548 — Monitor moderation queues.

☐ 549 — Monitor system latency/error rates.

☐ 550 — Monitor background jobs.

☐ 551 — Review user feedback and support issues.

☐ 552 — Create post-implementation defect backlog.

☐ 553 — Create performance optimization backlog.

☐ 554 — Review adoption vs KPI baseline.

☐ 555 — Review D30 and D90 retention when data becomes available.

☐ 556 — Review Learning → Practice conversion.

☐ 557 — Review Opportunity Save/Apply and follow-through.

☐ 558 — Review project participation.

☐ 559 — Review marketplace liquidity and transaction success.

☐ 560 — Review trust/safety metrics.

☐ 561 — Prioritize Phase 2: network scaling.

☐ 562 — Prioritize Phase 3: economy & intelligence.

☐ 563 — Do not introduce banking/open-banking until security/legal/vendor eligibility assessment is complete.

# 5. Cursor Execution Protocol — copy vào AGENTS.md / project rules

PFC DIGITAL HUB — IMPLEMENTATION RULES

1. Source of truth

- Use the approved PFC Digital Hub SRS v3.0 Production and final Strategic Decisions as the baseline.

- Do not silently invent business rules where the SRS says TBD.

- When a TBD blocks implementation, create a decision record (ADR/DEC) and stop only the affected work.

2. Production-first

- There is no MVP and no fake/sandbox foundation for real operation.

- Production Launch must be production-grade for security, payment, monitoring, backup, audit and compliance.

- Development/staging may use mocks/sandbox only for engineering tests; production architecture must not depend on mock behavior.

3. Every feature

For every feature:

a) identify requirement ID(s);

b) identify actor + permission;

c) define data model/migration;

d) define API contract;

e) implement server-side validation and authorization;

f) implement UI/UX;

g) implement audit/logging if sensitive;

h) implement unit/integration/e2e tests;

i) update RTM;

j) update documentation.

4. Security

- Never trust client-side permissions.

- Enforce RBAC and object-level authorization on the server.

- Financial data is owner/authorized-role only.

- Never put secrets in source code.

- Sensitive actions must be auditable.

5. Financial/payment integrity

- Money calculations must use exact monetary representation; never rely on unsafe floating-point arithmetic.

- Use VND as launch currency.

- Payment/order callbacks must be idempotent.

- Never create duplicate order/payment/payout records on retries.

- Preserve immutable transaction/payment/order audit history.

- Payment provider is abstracted; VNPAY is the primary launch gateway.

6. Cross-module architecture

- One Member ID across the ecosystem.

- Shared entities use explicit contracts.

- Event is a shared engine, not a Community-owned duplicate.

- Avoid circular module dependencies.

- Keep domain ownership explicit.

7. Content/trust

- Public/user-generated content needs moderation/report capability.

- Opportunity verification is tiered.

- Seller/provider verification is risk-based.

- Private community access must be enforced server-side.

8. AI

- Launch AI scope: Financial Insights, budgeting explanations, education assistant, calculations and coaching.

- Do not provide personalized investment recommendations, securities buy/sell instructions or regulated financial advice.

- Deterministic calculations must be performed by application logic, not generated text.

- Sensitive AI use requires approved privacy/security controls and human escalation.

9. Quality gate

Do not mark a task done until:

- implementation works;

- tests pass;

- no critical/high unresolved defect without explicit acceptance;

- security/access control is tested;

- observability is present for production-critical flows;

- docs/RTM are updated.

10. Release gate

No production deployment without:

- Legal/Compliance sign-off;

- Security sign-off;

- UAT sign-off;

- payment verification;

- backup/restore verification;

- rollback rehearsal;

- performance/load sign-off;

- monitoring/alerting sign-off;

- post-deployment smoke test plan.

# 6. Mandatory State Machines

| Object | Required lifecycle |
| --- | --- |
| Content | Draft → Submitted → Approved → Published → Archived / Rejected |
| Project | Draft → Submitted → Approved → Published/Active → Completed → Archived; Rejected |
| Opportunity | Draft → Pending → Verified → Expired; Rejected |
| Product/Service | Draft → Pending → Published → Unpublished/Archived |
| Order | Cart → Checkout → Pending Payment → Paid → Processing → Completed / Cancelled / Refunded |
| Payment | Initiated → Pending → Success / Failed / Cancelled / Refunded |
| Club Membership | Pending → Active → Suspended / Inactive / Ended |
| Task | Backlog → To Do → In Progress → Review → Done / Cancelled |
| Learning | Not Started → In Progress → Completed |

# 7. Mandatory Decision Tables

☐ Seller/provider verification by risk tier.

☐ Opportunity verification: Verified Provider / Verified Opportunity / Trusted Partner.

☐ Marketplace payment success/failure/retry/callback.

☐ Refund/cancellation eligibility.

☐ Review/rating eligibility.

☐ Membership access and private-group approval.

☐ Deadline reminder eligibility and suppression.

☐ AI allowed/prohibited request classification.

☐ Object-level authorization matrix.

# 8. Mandatory Production Evidence Pack

☐ EVD-001 — Approved SRS baseline + change log

☐ EVD-002 — Requirements Attributes Table

☐ EVD-003 — Requirements Traceability Matrix

☐ EVD-004 — Role Map / RBAC Matrix

☐ EVD-005 — Domain/Class Diagram

☐ EVD-006 — ERD / logical data model + physical schema

☐ EVD-007 — State-machine diagrams

☐ EVD-008 — Decision tables

☐ EVD-009 — OpenAPI/API contracts

☐ EVD-010 — Architecture diagram

☐ EVD-011 — Threat model/security review

☐ EVD-012 — Privacy/data-flow map

☐ EVD-013 — Test plan + test results

☐ EVD-014 — Performance/load test report

☐ EVD-015 — UAT sign-off

☐ EVD-016 — VNPAY onboarding/certification + production verification evidence

☐ EVD-017 — Backup/restore test evidence

☐ EVD-018 — Rollback rehearsal evidence

☐ EVD-019 — Monitoring/alerting dashboards

☐ EVD-020 — Deployment runbook

☐ EVD-021 — Incident/support runbooks

☐ EVD-022 — Production smoke-test results

☐ EVD-023 — Legal/Compliance sign-off

☐ EVD-024 — Security sign-off

☐ EVD-025 — Final release approval

# 9. Source Baseline & Scope Notes

Checklist này được xây dựng trực tiếp từ PFC Digital Hub – SRS v3.0 Production trong cuộc hội thoại. SRS xác định 6 domain: Personal Finance Zone, Education Hub, Project Marketplace, Marketplace, Opportunity Hub và Community Hub; cùng Platform Core, Shared Event Engine, RBAC, moderation, notification, audit và architecture layers.

Các Strategic Decisions ở phần cuối SRS là baseline ưu tiên cao hơn các đoạn mô tả cũ còn sót lại trong tài liệu. Vì vậy checklist dùng các quyết định cuối: production payment ngay từ launch, VNPAY primary, 100k registered/10k concurrent, manual + CSV finance input, internal + external opportunity apply, private community, shared event engine, risk-based verification và AI bounded scope.

Các điểm SRS còn TBD không được tự biến thành business rule. Chúng được chuyển thành DEC/TBD Gate để Project/Product/Legal/Tech chốt.

# 10. Recommended Build Order

→ Gate 0 — Decisions & architecture baseline

→ Gate 1 — Repository/CI/CD/database/observability foundation

→ Gate 2 — Identity/Member/RBAC/Audit

→ Gate 3 — Personal Finance + import/export

→ Gate 4 — Education + Learning + Quiz

→ Gate 5 — Community + Tasks + Private Groups

→ Gate 6 — Project Marketplace

→ Gate 7 — Opportunity Hub

→ Gate 8 — Shared Event Engine

→ Gate 9 — Marketplace + Seller + VNPAY + Order/Payout/Reconciliation

→ Gate 10 — Search + Notification + Admin/Moderation + Analytics

→ Gate 11 — Security/Privacy/Legal/Performance/DR/UAT

→ Gate 12 — Production Go-Live + Hypercare

# FINAL ENGINEERING GUARDRAILS — CURSOR / AI AGENT

Phần này tích hợp các hard engineering rules của Guardrails v3.0 vào checklist final. Đây là lớp kiểm soát bắt buộc cho toàn bộ 563 implementation tasks; không tạo một checklist phụ và không phụ thuộc vào bất kỳ phiên bản checklist cũ nào.

## 1. Engineering Constitution — HARD RULES

| ID | Rule | Bắt buộc |
| --- | --- | --- |
| MOD-001 | Module ownership | Mỗi business capability thuộc một bounded module duy nhất. |
| MOD-002 | Module boundary | Module A không truy cập trực tiếp repository/table/model nội bộ của Module B. |
| MOD-003 | Public interface | Cross-module communication qua public application service/interface, domain event hoặc API contract. |
| MOD-004 | No circular dependency | Không circular dependency giữa các module. |
| MOD-005 | Layering | Presentation → Application → Domain; Infrastructure implement abstraction. |
| SRP-001 | Single Responsibility | Mỗi class/service/module có responsibility và lý do thay đổi chính rõ ràng. |
| SRP-002 | No God Service | Không tạo service xử lý nhiều bounded responsibility. |
| SRP-003 | No God Module | Không gom domain độc lập vào Common/Core thiếu ownership. |
| SOL-001 | Dependency Inversion | Domain/Application không phụ thuộc trực tiếp ORM, HTTP framework, payment SDK hay vendor implementation. |
| SOL-002 | Open/Closed | Có extension point cho provider có khả năng thay thế. |
| SEC-001 | Security by design | Mọi feature/API có authentication, authorization, validation, data-access control và audit decision phù hợp. |
| SEC-002 | Deny by default | Không có quyền truy cập mặc định vào dữ liệu/chức năng nhạy cảm. |
| SEC-003 | Object-level authorization | Ownership/permission phải kiểm tra server-side; không tin ID/role từ client. |
| SEC-004 | Sensitive data | Financial, payout, identity, credential data không log plaintext; áp dụng encryption/access/audit/retention. |
| SEC-005 | Secrets | Không hard-code secret/API key/token/password. |
| SEC-006 | Payment idempotency | Payment/callback/refund/payout phải idempotent và chống replay. |
| SEC-007 | Input/output safety | Validate server-side; chống injection và mass assignment; response tối thiểu. |
| SEC-008 | Auditability | Action nhạy cảm phải có audit trail. |
| QUAL-001 | Definition of Done | DONE = Functional + Test + Architecture + Security + Quality + Evidence. |
| QUAL-002 | No silent invention | AI không tự phát minh business rule/TBD; ghi assumption hoặc Open Question. |

## 2. Target Module Map

☐ Identity & Access
☐ Member
☐ Personal Finance
☐ Education
☐ Project Marketplace
☐ Opportunity Hub
☐ Marketplace
☐ Community Hub
☐ Shared Event Engine
☐ Notification
☐ Search
☐ Payment
☐ Admin & Moderation
☐ Analytics

Hierarchy: PFC Community → Club/Group → Team. Event là Shared Event Engine, không nằm trong Community Hub. Personal Finance là core entry point.

## 3. Module Contract Checklist

☐ Mỗi module có domain/, application/, infrastructure/, presentation/, dto/, tests/ và public entry point phù hợp stack.

☐ Có ownership document: entity, use case và data thuộc module.

☐ Internal implementation không được import trực tiếp từ module khác.

☐ Có dependency diagram và không circular dependency.

☐ Có contract tests cho cross-module interface.

☐ Có authorization matrix cho use case nhạy cảm.

☐ Có data migration/ownership policy.

☐ Có test isolation.

☐ Có observability nhưng không log sensitive data.

## 4. Security-by-Design — áp dụng cho MỌI API/feature

☐ Threat/abuse-case review nếu feature có dữ liệu hoặc quyền nhạy cảm.

☐ Xác định endpoint public/authenticated/system-only.

☐ RBAC + object ownership + policy check ở server.

☐ Validate schema, type, length, range, enum, file/content.

☐ Test IDOR/BOLA bằng object ID của user khác.

☐ Test privilege escalation và role/permission manipulation.

☐ Review SQL/ORM, NoSQL, command, template, HTML/JS, path/file injection.

☐ Allowlist fields để chống mass assignment.

☐ Rate limiting/abuse protection cho auth, OTP, reset, payment, upload và endpoint dễ abuse.

☐ CSRF/CORS/cookie/token policy phù hợp kiến trúc.

☐ Không trả thừa PII/financial/bank/verification data.

☐ Không log password, token, secret, full financial payload hoặc bank credential.

☐ Audit event cho action nhạy cảm.

☐ Encryption in transit và at rest theo data classification.

☐ Secret management và secret scanning.

☐ Dependency/SCA vulnerability scan và triage.

☐ File upload security nếu có upload.

☐ Payment callback verification + idempotency + replay protection.

☐ Privacy/consent/retention/export/delete policy được kiểm tra trước release.

## 5. Architecture Review Gate

☐ Architecture Reviewer xác nhận module boundary.

☐ Không direct DB/repository access xuyên module.

☐ Không circular dependency.

☐ SRP review: service/class có responsibility rõ ràng.

☐ Không God object/God service/Common utility chứa business logic tùy tiện.

☐ Dependency direction đúng.

☐ Vendor SDK được cô lập sau abstraction khi có khả năng thay thế.

☐ API contract/domain interface được định nghĩa trước implementation.

☐ Refactor trước merge nếu implementation làm tăng coupling đáng kể.

## 6. AI Agent Roles

| Agent | Responsibility |
| --- | --- |
| planner | Phân rã task, dependency, acceptance criteria; không code khi scope chưa rõ. |
| architect | Thiết kế module boundary, interface, dependency direction, data ownership. |
| backend | Implement domain/application/infrastructure/API theo architecture rules. |
| frontend | UI theo API contract, permission-aware; không bypass server authorization. |
| tdd-guide | Test trước/đồng thời implementation; kiểm tra coverage phù hợp. |
| e2e | Critical journey và regression tests. |
| security-reviewer | OWASP-style risks, authorization, data exposure, injection, secrets, payment. |
| architecture-reviewer | Modularity, SRP/SOLID, coupling, cycles, boundary violations. |
| code-reviewer | Correctness, maintainability, duplication, errors, observability. |
| data-reviewer | Schema, migration, ownership, privacy, retention, query safety. |
| payment-reviewer | Gateway abstraction, callback, idempotency, reconciliation, refund/payout. |
| release-reviewer | Production gate, migration, rollback, monitoring, backup/DR, evidence. |

## 7. AI Skills / Reusable Workflows

☐ pfc-plan — SKILL.md phải nêu inputs, workflow, checks, outputs và Definition of Done.

☐ pfc-architecture — SKILL.md phải nêu inputs, workflow, checks, outputs và Definition of Done.

☐ pfc-tdd — SKILL.md phải nêu inputs, workflow, checks, outputs và Definition of Done.

☐ pfc-rbac — SKILL.md phải nêu inputs, workflow, checks, outputs và Definition of Done.

☐ pfc-security-review — SKILL.md phải nêu inputs, workflow, checks, outputs và Definition of Done.

☐ pfc-finance — SKILL.md phải nêu inputs, workflow, checks, outputs và Definition of Done.

☐ pfc-payment — SKILL.md phải nêu inputs, workflow, checks, outputs và Definition of Done.

☐ pfc-marketplace — SKILL.md phải nêu inputs, workflow, checks, outputs và Definition of Done.

☐ pfc-e2e — SKILL.md phải nêu inputs, workflow, checks, outputs và Definition of Done.

☐ pfc-performance — SKILL.md phải nêu inputs, workflow, checks, outputs và Definition of Done.

☐ pfc-data-review — SKILL.md phải nêu inputs, workflow, checks, outputs và Definition of Done.

☐ pfc-release — SKILL.md phải nêu inputs, workflow, checks, outputs và Definition of Done.

☐ pfc-context-save — SKILL.md phải nêu inputs, workflow, checks, outputs và Definition of Done.

## 8. AI Execution Loop

RETRIEVE → INSPECT → PLAN → ARCHITECTURE CHECK → TEST FIRST → IMPLEMENT → VERIFY → SECURITY REVIEW → ARCHITECTURE REVIEW → CODE REVIEW → EVIDENCE → UPDATE PLAN/TRACKER → GATE

☐ Agent đọc AGENTS.md và module rules trước khi sửa code.

☐ Agent đọc relevant plan/context trước khi implement.

☐ Agent không tự ý mở rộng scope.

☐ Agent ghi assumptions/TBD thay vì tự phát minh business rule.

☐ Agent chạy targeted tests sau thay đổi logic.

☐ Agent chạy typecheck/lint/build phù hợp.

☐ Agent cập nhật evidence và trạng thái task.

## 9. Task Record Template — bắt buộc cho mỗi implementation task

Task ID: ______________________________

Module: ______________________________

Capability: ______________________________

Requirement/FR/NFR: ______________________________

Dependencies: ______________________________

Acceptance Criteria: ______________________________

Security Impact: ______________________________

Data Classification: ______________________________

Architecture Decision: ______________________________

Tests Required: ______________________________

Implementation Evidence: ______________________________

Security Review: ______________________________

Architecture Review: ______________________________

Code Review: ______________________________

Status: ______________________________

Owner/Agent: ______________________________

Open Questions/Assumptions: ______________________________

## 10. Mandatory State Machines

| Object | Required lifecycle |
| --- | --- |
| Content | Draft → Submitted → Approved → Published → Archived / Rejected |
| Project | Draft → Submitted → Approved → Published/Active → Completed → Archived; Rejected |
| Opportunity | Draft → Pending → Verified → Expired; Rejected |
| Product/Service | Draft → Pending → Published → Unpublished/Archived |
| Order | Cart → Checkout → Pending Payment → Paid → Processing → Completed / Cancelled / Refunded |
| Payment | Initiated → Pending → Success / Failed / Cancelled / Refunded |
| Club Membership | Pending → Active → Suspended / Inactive / Ended |
| Task | Backlog → To Do → In Progress → Review → Done / Cancelled |
| Learning | Not Started → In Progress → Completed |

## 11. Mandatory Decision Tables

☐ Seller/provider verification by risk tier.

☐ Opportunity verification: Verified Provider / Verified Opportunity / Trusted Partner.

☐ Marketplace payment success/failure/retry/callback.

☐ Refund/cancellation eligibility.

☐ Review/rating eligibility.

☐ Membership access and private-group approval.

☐ Deadline reminder eligibility and suppression.

☐ AI allowed/prohibited request classification.

☐ Object-level authorization matrix.

## 12. Production Security Gate

☐ Authentication/authorization security checks completed.

☐ OWASP-oriented application security review completed.

☐ Secrets scan clean.

☐ Dependency vulnerabilities triaged; blocking critical/high findings handled or formally approved.

☐ Sensitive data inventory/classification completed.

☐ Audit logging verified.

☐ Payment security/idempotency/callback verification tested.

☐ Rate limits/abuse controls tested.

☐ Backup/restore and disaster recovery tested.

☐ Monitoring/alerting verified.

☐ Privacy/legal/compliance sign-off completed before production.

## 13. Repository AI Control Files

☐ AGENTS.md — project-wide non-negotiable engineering rules.

☐ PLANS.md — living execution plan, progress và verification evidence.

☐ docs/architecture/ — module map, dependency rules, ADRs.

☐ docs/security/ — threat model, data classification, security controls.

☐ docs/contracts/ — API/event/interface contracts.

☐ context/ — concise context snapshots.

☐ evidence/ — test reports, review results, screenshots/logs.

☐ build-log/ — chronological implementation/verification record.

☐ .claude/skills/ — reusable PFC workflows.

☐ .claude/agents/ — specialized agents.

☐ .claude/hooks/ — automated guardrails and stop gates.

## 14. Standard Cursor Project Rule

You are implementing PFC Digital Hub for production. Follow AGENTS.md, PLANS.md, module boundaries, SRP/SOLID and Security-by-Design rules. Do not invent business rules. Before coding, inspect architecture and dependencies. Define or reuse the correct module interface. Write/adjust tests before implementation where practical. After implementation run targeted verification, security review and architecture review. A task is not DONE until functional acceptance, tests, architecture, security and evidence are complete.

TASK:
[TASK-ID] [TASK DESCRIPTION]

Required output: plan → files to change → interface/data impact → tests → implementation → verification → security findings → architecture findings → evidence → remaining risks.

## 15. Final Project Leader Gate

☐ Functional acceptance

☐ Architecture & modularity

☐ SRP/SOLID

☐ Security & privacy

☐ Payment/reconciliation

☐ Performance/scale

☐ Observability

☐ Backup/DR

☐ QA/UAT

☐ Legal/compliance

☐ Rollback readiness

Không release production nếu thiếu bất kỳ gate bắt buộc nào ở trên. Development/staging có thể dùng mock/sandbox cho engineering tests; production architecture không được phụ thuộc vào mock behavior.

## 16. Final Source-of-Truth Statement

Đây là checklist final độc lập. Functional scope và production decisions lấy từ SRS v3.0 Production; 563 implementation tasks được giữ nguyên làm execution baseline và được bổ sung hard engineering guardrails về modularity, SRP/SOLID, security-by-design, AI-agent workflow, evidence và production gates. Không có dependency hoặc reference bắt buộc tới checklist phiên bản trước.